⚔  CODE QUEST

Gamified Learning Platform for Tech Students

PRODUCT REQUIREMENTS & IMPLEMENTATION GUIDE

Version 1.0  |  June 2026

CONFIDENTIAL — FOR INTERNAL USE ONLY

# 1. Executive Summary

Code Quest is an immersive, gamified educational platform designed specifically for Computer Science and Engineering students. It bridges the gap between passive learning and active skill-building by transforming coding practice — similar to LeetCode — into a rich role-playing game (RPG) experience.

Students create a developer avatar that evolves in power, appearance, and abilities as they solve real programming challenges. Each programming language (Python, JavaScript, Java, C++, etc.) is treated as a unique skill tree. Performance across all languages is published on a live global leaderboard, fostering healthy competition and community.

## 1.1  Core Value Proposition

| Pillar | Description |
| --- | --- |
| Progression | Characters evolve visually and gain new powers as they complete coding tasks |
| Competition | Live leaderboards per language, overall rank, and institution-level comparisons |
| Curriculum | Structured challenges aligned to industry skill-levels from Apprentice to Legend |
| Community | Guild system, team challenges, code reviews, and mentor matching |

# 2. Game Design & Character System

## 2.1  Character Architecture

Every user controls a Developer Avatar with three interconnected layers:

- Appearance Layer — Visual assets (sprite, badge, gear) that update at milestone levels.

- Stats Layer — Numeric attributes that affect XP multipliers and challenge unlocks.

- Skill Tree Layer — One tree per programming language; each node unlocks a new challenge category.

## 2.2  Character Evolution Tiers

Characters evolve through six tiers, each with a distinct visual theme and new platform capabilities:

| Tier | Name | XP Range | Visual Theme | Unlocks |
| --- | --- | --- | --- | --- |
| 1 | Apprentice | 0 – 999 | Grey robe, wooden staff | Basic challenges, public profile |
| 2 | Coder | 1,000 – 4,999 | Blue hoodie, laptop prop | Medium challenges, streak bonuses |
| 3 | Engineer | 5,000 – 14,999 | Green armor, circuit patterns | Hard challenges, guild creation |
| 4 | Architect | 15,000 – 39,999 | Gold armor, floating data orbs | System design challenges, mentoring |
| 5 | Wizard | 40,000 – 99,999 | Purple robes, spell effects | Expert challenges, leaderboard badges |
| 6 | Legend | 100,000+ | Dark matter aura, unique FX | All content, Legend-only tournaments |

## 2.3  Character Stats

Each character has five core stats that grow with activity:

| Stat | Grows By | Effect |
| --- | --- | --- |
| Intelligence | Solving algorithm tasks | Increases XP per correct solution |
| Speed | Fast submissions | Time-bonus multiplier on timed challenges |
| Endurance | Daily streaks | Streak shield (miss 1 day without penalty) |
| Creativity | Alt-solution submissions | Bonus XP for novel approaches |
| Collaboration | Guild tasks & code reviews | Guild XP multiplier |

# 3. XP & Leveling System

## 3.1  XP Calculation Formula

Base XP is awarded per solved challenge using the following formula:

XP = Base_Difficulty × Speed_Multiplier × Streak_Bonus × Language_Weight

## 3.2  Difficulty Base XP

| Difficulty | Base XP | Time Limit | Retry Penalty |
| --- | --- | --- | --- |
| Easy | 100 XP | 30 min | −5 XP / attempt |
| Medium | 300 XP | 60 min | −10 XP / attempt |
| Hard | 700 XP | 90 min | −15 XP / attempt |
| Expert | 1,500 XP | 120 min | −25 XP / attempt |
| Legend | 3,000 XP | Unlimited | −50 XP / attempt |

## 3.3  Bonus Multipliers

- Speed Bonus: ×1.5 if solved in first half of time limit, ×1.2 if in first 75%

- Streak Bonus: +5% XP per consecutive day, capped at +50%

- First Blood: ×2.0 for being the first student globally to solve a new challenge

- Language Depth: Each language has a Level (1–100). Harder challenges in that language award +1% per language level above 50

- Guild Bonus: +10% XP on all challenges while in an active Guild

# 4. Programming Language Skill System

## 4.1  Language Levels — Live Leaderboard

Each programming language has an independent Level (1–100) for every student. These levels are displayed on a real-time public leaderboard that updates within seconds of a submission being judged.

## 4.2  Supported Languages at Launch

| Language | Track | Challenge Count | Max Level | Status at Launch |
| --- | --- | --- | --- | --- |
| Python | General / ML | 400+ | 100 | ✅ Live |
| JavaScript | Web / Full-stack | 350+ | 100 | ✅ Live |
| Java | Backend / OOP | 320+ | 100 | ✅ Live |
| C++ | Systems / CP | 300+ | 100 | ✅ Live |
| TypeScript | Web / Full-stack | 200+ | 100 | ✅ Live |
| Go | Cloud / Backend | 150+ | 100 | 🔄 Beta |
| Rust | Systems / Safety | 120+ | 100 | 🔄 Beta |
| SQL | Data / Backend | 180+ | 100 | ✅ Live |

## 4.3  Language Level XP Thresholds

Language levels follow an exponential curve: each level requires 10% more XP than the previous. Starting XP for Level 1 is 500; Level 100 requires approximately 56,000 cumulative XP in that language alone.

- Levels 1–25: Apprentice & Coder tier challenges only

- Levels 26–50: Engineer tier challenges unlocked

- Levels 51–75: Architect tier + system design questions

- Levels 76–99: Expert competitions, open-source project tasks

- Level 100: Legend — invite-only tournaments, contributor badge

# 5. Challenge Design & Task Types

## 5.1  Challenge Categories

| Category | Difficulty Range | Description |
| --- | --- | --- |
| Algorithm Quest | Easy – Expert | Sorting, searching, graph traversal, DP — LeetCode-style problems |
| Bug Hunt | Easy – Hard | Find and fix intentional bugs in provided code snippets |
| Build Sprint | Medium – Expert | Mini features to implement within a scaffolded codebase |
| Code Review | Medium – Hard | Review peers' code and provide structured feedback (earns Collaboration XP) |
| System Design | Hard – Legend | Diagram and justify architecture for given system requirements |
| Daily Challenge | Mixed | One rotating challenge per day; first 100 completions earn bonus XP |
| Guild Raid | Hard – Legend | Collaborative multi-part problem requiring guild coordination |

## 5.2  Challenge Lifecycle

- Author submits challenge via Content Management System (CMS) with test cases.

- Automated validator runs test suite; checks edge cases and time/space complexity.

- AI review assistant flags ambiguity or missing constraints.

- Human moderator approves and tags by language, category, difficulty, and concepts.

- Challenge published to the platform; XP values computed automatically.

- Post-launch: community upvote/downvote adjusts difficulty classification over time.

# 6. Live Leaderboard Specification

## 6.1  Leaderboard Views

The platform exposes four distinct leaderboard contexts, each with real-time updates via WebSocket:

| View | Update Frequency | Columns Displayed |
| --- | --- | --- |
| Global Overall | Real-time (<2 s) | Rank, Avatar, Username, Tier, Total XP, Languages Mastered |
| Per Language | Real-time (<2 s) | Rank, Avatar, Username, Language Level, XP in Language, Challenges Solved |
| Institution | Every 5 min | Rank, Institution, Top 3 Students, Average XP |
| Friends / Guild | Real-time (<2 s) | Rank within circle, Delta vs. last week, Head-to-head record |

## 6.2  Leaderboard Technical Requirements

- Redis Sorted Set per language and global; O(log N) rank updates after each submission.

- WebSocket push on score change — clients subscribe to channels by leaderboard type.

- Historical snapshots saved daily to PostgreSQL for trend analytics.

- Anti-cheat: velocity limits (max XP gain per hour), anomaly detection on solution timing.

- GDPR opt-out: users may hide their profile from public leaderboards while retaining XP.

# 7. Technical Architecture

## 7.1  System Components

| Layer | Technology | Responsibilities |
| --- | --- | --- |
| Frontend | Next.js 14 + React | Game UI, avatar rendering, code editor (Monaco), leaderboard panels |
| API Gateway | Kong / AWS API GW | Auth, rate limiting, request routing, SSL termination |
| Game Service | Node.js / NestJS | XP calculation, level-up events, avatar state, quest management |
| Code Judge | Isolate / nsjail | Sandboxed execution, test case running, time/memory measurement |
| Leaderboard | Redis 7 + Sorted Sets | Real-time rank storage, WebSocket broadcast, TTL-based windows |
| Persistence | PostgreSQL 15 | User profiles, challenge metadata, submissions, guild data |
| Events | Apache Kafka | Submission events, XP events, notification triggers, analytics feed |
| Notifications | Firebase FCM + WS | Level-up, badge earned, guild invite, daily challenge alerts |
| CDN / Media | Cloudflare + S3 | Avatar sprites, badge images, static assets, challenge attachments |

## 7.2  Code Execution Sandbox

Every submission runs in a hermetically isolated container (nsjail) with strict resource constraints:

- CPU time limit: configurable per difficulty (Easy: 2 s, Hard: 10 s, Legend: 30 s)

- Memory limit: 256 MB default; 512 MB for system design simulation tasks

- Network access: disabled; file system: read-only tmpfs

- Language runtimes pre-warmed in container pool to reduce cold-start latency

- Execution results published to Kafka topic; Game Service consumes and awards XP

## 7.3  Real-Time WebSocket Protocol

Clients maintain a persistent WebSocket connection for live updates:

- On submission judged: { type: 'XP_AWARD', delta: 350, newTotal: 14230, rankChange: +12 }

- On level-up: { type: 'LEVEL_UP', newTier: 'Engineer', unlockedChallenges: [...] }

- On leaderboard change: { type: 'LB_UPDATE', board: 'python', rank: 42, score: 14230 }

- On guild event: { type: 'GUILD_RAID_START', raidId: 'r99', timeLimit: 3600 }

# 8. Guild System

## 8.1  Guild Features

Guilds are persistent teams of 2–20 students. They provide a social layer and collaborative incentives:

- Guild XP Pool: all member XP contributions accumulate; guilds have their own level (1–50).

- Guild Raids: time-boxed cooperative challenges requiring 3+ members; massive XP rewards.

- Guild Leaderboard: guilds ranked by total XP, average member level, and raids completed.

- Guild Chat: integrated text channel with code-snippet sharing and reaction support.

- Recruitment System: guilds post an open slot; students apply with portfolio stats.

## 8.2  Guild Roles

| Role | Permissions |
| --- | --- |
| Grand Master | All permissions; can disband guild, set XP goals, initiate raids, manage all roles |
| Captain | Invite/kick members (not Grand Master), start practice sessions, pin messages |
| Member | Participate in raids, view guild analytics, contribute to guild XP pool |

# 9. Achievement & Badge System

## 9.1  Achievement Categories

| Category | Example Badge | Trigger Condition |
| --- | --- | --- |
| Streak | 🔥 7-Day Flame | Complete at least one challenge every day for N consecutive days |
| Mastery | 🐍 Python Sage | Reach Level 50 or 100 in a specific language |
| Speed | ⚡ Lightning Coder | Solve a Hard challenge in under 5 minutes with full score |
| Collector | 🗝 Polyglot | Reach Level 25+ in 5 different languages |
| Social | 🤝 Mentor | Provide 50 accepted code reviews rated 4+ stars |
| Seasonal | 🏆 Season Champion | Finish in the top 1% of global leaderboard at season end |

## 9.2  Badge Display

- Top 5 badges displayed on public profile card and leaderboard entry.

- All earned badges visible in profile trophy case with date and unlock story.

- Rare badges (earned by < 1% of users) highlighted with animated border effect.

- Badges exportable as verifiable credentials (Open Badges 3.0 standard).

# 10. Implementation Roadmap

## 10.1  Phase Overview

| Phase | Duration | Team Size | Deliverables |
| --- | --- | --- | --- |
| 0 — Discovery | 2 weeks | 3 people | Finalized PRD, Tech stack decision, Design system tokens |
| 1 — Foundation | 8 weeks | 6 engineers | Auth, code judge sandbox, basic challenge CRUD, profile pages |
| 2 — Game Layer | 10 weeks | 8 engineers | XP engine, avatar system, 6 tiers, achievement engine, streaks |
| 3 — Social | 8 weeks | 7 engineers | Guilds, real-time leaderboards, code review system, notifications |
| 4 — Content | 6 weeks | 5 engineers + content team | 400+ challenges across 5 languages, CMS, moderation workflow |
| 5 — Beta | 4 weeks | Full team | Closed beta with 500 students, performance tuning, bug fixes |
| 6 — Launch | 2 weeks | Full team | Public launch, press kit, institution partnerships, Season 1 start |

## 10.2  Sprint Structure

Each phase follows 2-week sprints with consistent ceremonies:

- Sprint Planning (Monday): story point estimation, capacity planning, sprint goal set.

- Daily Standups (15 min): blockers, progress, alignment.

- Mid-Sprint Demo (Wednesday of Week 2): stakeholder preview of in-progress work.

- Sprint Review + Retrospective (Friday): ship, reflect, backlog refinement.

# 11. Database Schema (Key Entities)

## 11.1  Core Tables

| Table | Primary Key | Key Columns |
| --- | --- | --- |
| users | user_id (UUID) | username, email, created_at, tier_id, total_xp, streak_days, guild_id |
| character_stats | user_id FK | intelligence, speed, endurance, creativity, collaboration (all INT) |
| language_progress | (user_id, lang_id) | xp, level, challenges_solved, first_solved_at, last_activity |
| challenges | challenge_id (UUID) | title, description, difficulty, category, lang_id, test_cases (JSONB), base_xp |
| submissions | submission_id (UUID) | user_id, challenge_id, code, language, status, runtime_ms, xp_awarded, submitted_at |
| achievements | achievement_id | name, description, icon_url, rarity, trigger_type, trigger_value |
| user_achievements | (user_id, achievement_id) | earned_at, display_order |
| guilds | guild_id (UUID) | name, description, total_xp, level, member_count, created_at, grand_master_id |

# 12. REST API Specification (Core Endpoints)

## 12.1  Authentication

| Method | Endpoint | Description | Auth |
| --- | --- | --- | --- |
| POST | /api/v1/auth/register | Create new student account | None |
| POST | /api/v1/auth/login | Obtain JWT access + refresh tokens | None |
| GET | /api/v1/users/{id}/profile | Full profile, tier, stats, top badges | Optional |

## 12.2  Challenges & Submissions

| Method | Endpoint | Description | Auth |
| --- | --- | --- | --- |
| GET | /api/v1/challenges | List challenges (filter: lang, difficulty, category) | JWT |
| GET | /api/v1/challenges/{id} | Challenge detail with examples and constraints | JWT |
| POST | /api/v1/submissions | Submit solution; returns submission_id for polling | JWT |
| GET | /api/v1/submissions/{id} | Poll submission result and XP awarded | JWT |

## 12.3  Leaderboards

| Method | Endpoint | Description |
| --- | --- | --- |
| GET | /api/v1/leaderboards/global | Top N students by total XP (paginated, 50/page) |
| GET | /api/v1/leaderboards/language/{lang} | Top N students by XP in specified language |
| GET | /api/v1/leaderboards/me/rank | Authenticated user's rank on all leaderboards |
| WS | wss://api/v1/leaderboards/live | WebSocket stream; subscribe to one or more board channels |

# 13. Security & Compliance

## 13.1  Security Requirements

- All API traffic served over TLS 1.3; HSTS enforced with 1-year max-age.

- JWT access tokens expire in 15 minutes; refresh tokens expire in 30 days with rotation.

- Code execution sandbox: seccomp BPF profile blocks all syscalls except a safe allowlist.

- Anti-cheat velocity limits: maximum 500 XP/minute; submissions flagged above threshold.

- OWASP Top-10 scan integrated into CI pipeline; blocking on High/Critical findings.

- Secrets managed via AWS Secrets Manager; no secrets in source code or environment files.

## 13.2  Privacy & Data Compliance

- GDPR compliant: data export endpoint, right-to-erasure workflow, cookie consent banner.

- Leaderboard opt-out: users may set profile to private; XP still counted in system.

- Student data (under-18): parental consent flow for institutions onboarding minors.

- Data residency: EU and US data zones selectable at institution onboarding.

# 14. Appendix

## 14.1  Glossary

| Term | Definition |
| --- | --- |
| XP | Experience Points — the primary progression currency of Code Quest |
| Tier | One of six character evolution stages: Apprentice, Coder, Engineer, Architect, Wizard, Legend |
| Language Level | A 1–100 score representing proficiency in a specific programming language |
| Guild | A named team of 2–20 students with shared XP pool and cooperative challenges |
| Raid | A time-limited multi-part challenge requiring a guild to collaborate |
| First Blood | Bonus for being the first globally to solve a newly published challenge |
| Sandbox | Isolated execution environment for running student code safely |
| Season | A recurring competitive cycle (typically 3 months) with exclusive prizes and badges |

## 14.2  Revision History

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | June 2026 | Product Team | Initial release — full PRD & implementation guide |